# Case Study: 300TB Enterprise Vault to Microsoft 365 Migration

## OVERVIEW

| Environment | Government |
| --- | --- |
| Scale | 300TB of archived mail |
| Technology | Enterprise Vault, Microsoft 365 and a specialist third party migration tool |
| Engagement | Full archive migration with compliance and audit requirements |

## THE CHALLENGE

## Government bodies must retain records for long periods and meet strict compliance and audit requirements. The customer had over 300TB of archived mail sitting in Enterprise Vault, built up over many years across a large user population. The infrastructure supporting Enterprise Vault was ageing and the cost of keeping it running was rising every year. The goal was straightforward to state but harder to deliver. Every item needed to move to Microsoft 365 without losing metadata , archived data or audit trail, in an environment where data integrity matters as much as the migration itself.

## OUR APPROACH

## Adept-tec began with a full data assessment to understand exactly what sat inside the 300TB archive. This included identifying how much had already passed its retention period and could be defensibly disposed of before migration even started, reducing the volume that needed to move at all.

## We selected a specialist third party migration tool built specifically for moving Enterprise Vault archives at scale to Microsoft 365. The tool let us run a proof of concept against a representative slice of real data before committing to the full project. This gave the customer confidence in throughput and accuracy ahead of the main migration rather than discovering issues midway through.

## We then ran the migration in phases, broken down by user group rather than attempting a single cutover. Each phase was fully audited. Every item was tracked from source to target so the customer could demonstrate exactly what had moved and when, a requirement that mattered to project sponsors given government audit standards.

## THE OUTCOME

- 300TB of archived mail moved from Enterprise Vault to Microsoft 365 without loss of metadata or retention status.

- Phased delivery let the customer keep working normally throughout, with no big bang cutover risk.

- A full audit trail for every migrated item met government compliance requirements.

- Legacy Enterprise Vault infrastructure was decommissioned removing an ageing cost burden.

## ABOUT ADEPT-TEC

Adept-tec helps companies implement, enhance and transform their archiving solutions, allowing augmented e-discovery and search capabilities. As well as specialising in migrations, best of breed toolsets and optimising your archiving experience we can provide full training on the solutions we support.

We offer a full turn-key solution on commissioned projects or can integrate into an existing team structure to provide specialist advice and skills where required. Our priority is always on advising the customer on the most appropriate and cost-effective solution utilising the best-of-breed tools. We have a well-deserved reputation for providing our customers with the optimal solution for their business needs.